## Slide 1
VANI — Voice Analysis & Neural Intelligence
Offline AI-based Radio Intercept Analysis System · M.Tech Research Project, IIT Indore · Status as of 06 Jul 2026
DELIVERABLES
• Real-time multilingual ASR (fine-tuned Whisper)
• Automatic language identification (MMS-LID, 256 langs)
• English translation (NLLB-200 / IndicTrans2)
• Keyword & threat detection
• Structured Intelligence Summaries (ISUM, Gemma 3:12B)
• Searchable transcript database + Streamlit UI
• Fully offline — no internet after setup
COMPLETED WORK
✓ 7 languages fine-tuned via LoRA (pa, ps, ur, ne, zh, hi, ks)
✓ Full 10-stage pipeline verified end-to-end (06 Jul)
✓ Cross-model eval: Whisper vs SeamlessM4T (7 langs)
✓ Robustness eval: 7 langs × 5 noise/distortion conditions
✓ Reports generated (PDF + PPTX)
✓ Infra upgrade: 2 TB SSD + 32 GB RAM; data moved to SN7100
PENDING WORK — TIMELINE
06 Jul 2026 → Verify G: backup of E: model dirs (in progress)
08 Jul 2026 → PROJECT DEMO — full pipeline via Streamlit UI
Post-demo → Detailed parameter/method explainer (LoRA, CT2, eval metrics)
Backlog → Kashmiri WER not meaningful; SeamlessM4T S2TT (ASR-only LoRA) to revisit